**Spring duration: 15 days**

**Sprint No: 3 Start date: 01/03/20 End date:15/03/20**

**UP phase/phases: Elabor. / Const. Scrum master: Patrik I. Product owner: Patrik K.**

**Sprint backlog: User stories**

**FR-2.2: User should be able to see freshly added recipes without refreshing**

**FR-2.3: User should be able to see more detail of recipe when selected**

**FR-3.1: The user shall be able to update an existing recipe by providing new values.**

**FR-4.1: The user shall be able to remove an existing recipe from his list of recipes.**

**FR-4.2: If the user shared this recipe with some of the other users - friend, it shall not be deleted from their lists.**

**Sprint Planning game:**

**Patrik K. continues working on the front end occasionally works on back end.**

**Daily scrum 2:**

- first 3 user stories completed

- finishing the remaining user stories

- the team seems to be on track

**Daily scrum 1:**

* planning and dividing up the new work to be done.
* first user story already in progress.
* prioritizing the server side before client since client depends on the server.
* discussion regarding the database architecture

**Sprint Review:**

**- from the 8.3 we entered the construction phase which means that finishing user stories is the main goal**

**- PO feedback: the project seems to be on track with the expected progress**

**Completed user stories:**

**FR-2.2: User should be able to see freshly added recipes without refreshing**

**FR-2.3: User should be able to see more detail of recipe when selected**

**FR-3.1: The user shall be able to update an existing recipe by providing new values.**

**FR-4.1: The user shall be able to remove an existing recipe from his list of recipes.**

**FR-4.2: If the user shared this recipe with some of the other users - friend, it shall not be deleted from their lists.**

**Test: All newly completed user stories were tested by scenario test which followed use cases.**

**Sprint retrospective:**

**Due to the unexpected situation, the cooperation is possible only through the internet which turns out not to be a problem.**

**Potentially shippable increment of product:**

* **The user can update the recipe**
* **The user can delete recipes**
* **The user can register**
* **The user can login**
* **The user can add new recipe**