**Spring duration: 15 days**

**Sprint No: 7 Start date: 01/05/20 End date:15/05/20**

**UP phase/phases: Trans. Scrum master: Patrik I. Product owner: Patrik K.**

**Sprint backlog: User stories**

**All user stories finished.**

**Sprint Planning game:**

**Patrik K. to review all supportive documentation**

**Patrik I. to start working on Process Report**

**Daily scrum 2:**

* **Process report – project execution**
* **Starting work on project report**

**Daily scrum 1:**

* **Domain model reviewed**
* **ERR diagram reviewed**
* **Process report – few sections**

**Sprint Review:**

* **We managed to do some work on process report**
* **Project report work initiated**
* **Small corrections in domain model and ERR**

**Completed user stories:**

**Sprint retrospective:**

**Due to the unexpected situation, the cooperation is possible only through the internet which turns out not to be a problem.**

**Potentially shippable increment of product:**

* **The user can add items to his shopping list directly from recipe**
* **The user can remove items from shopping list**
* **The user can receive friend requests notifications**
* **The user can search in list of recipes by recipe name**
* **The user can search in list of recipes by ingredient**
* **The user can search in list of recipes by category**
* **The user can get recipe suggestion**
* **The user can add friends**
* **The user can reply to friend request**
* **The user can update the recipe**
* **The user can delete recipes**
* **The user can register**
* **The user can login**
* **The user can add new recipe**