**Spring duration: 15 days**

**Sprint No: 2 Start date: 16/02/20 End date:29/02/20**

**UP phase/phases: Elaboration Scrum master: Patrik I. Product owner: Patrik K.**

**Sprint backlog: User stories**

**User should be able to create new account.**

**User should be able to log in.**

**User should be able to add new recipe.**

**Sprint Planning game:**

**Patrik I. updated diagrams for database and started to construct basics.**

**Patrik K. started to work on visuals and other FR’s.**

**Daily scrum 2:**

* **Discussion upon which information user need to fill in to create account**
* **Discussion upon which information should be stored when creating new recipe**

**Daily scrum 1:**

* **planning and dividing up the new work to be done.**
* **Basic database architecture in astah**

**Sprint Review:**

**- the project seems to be on track with the expected progress**

**Completed user stories:**

**FR-1.1**

**FR-1.2**

**FR-2.1**

**Sprint retrospective:**

* **We managed to keep thing on track discussed what to do and executed it perfectly.**
* **Before sprint 3 we will redo prioritization of FR’s**

**Potentially shippable increment of product:**

* **User can register**
* **User can login**
* **User can add new recipe**